## Slide 1
Selected Solutions
Improvement Recommendation | Area(s) Impacted | Est. Cost Save (F$) | Est. Time Save (days)
Standardize template for Security Plan | Pre-Mob |  | 21 production deferment days
Agree SLA with Corporate Security |  |  | 
Activate System driven escalation of Security Plan approval status to appropriate managers |  |  | 
Improvement Recommendation | Area(s) Impacted | Est. Cost Save (F$) | Est. Time Save (days)
Implement a Standard Operating Procedure for Equipment Pre-Mob | Pre-Mob |  | 
Logistics and Land Loc Team to organize Pre-mob awareness and training workshops for contractors on pre-mob documentation |  |  | 
Agree SLA with Corporate Logistics |  |  | 
Activate System driven escalation of Pre-mob certificate issuance status to appropriate managers |  |  | 
Security Plan Approval
Equipment Inspection

## Slide 2
Selected Solutions
Improvement Recommendation | Area(s) Impacted | Est. Cost Save (F$) | Est. Time Save (days)
Full delegation of HSE Documentation approval to Contract Holder | Pre-Mob |  | 
Improvement Recommendation | Area(s) Impacted | Est. Cost Save (F$) | Est. Time Save (days)
Early engagement of SD/CR (30 days lead time pre-mob) | Pre-Mob |  | 
Incorporation of SD/CR cost elements into contract |  |  | 
HSE Documentation
FTO